## Slide 1: i-FORS Project (Previously GSCM) Isuzu Forecasting & Order Replenishment System
ISUZU TRUCK UK LTD
Director briefing ahead of discussions with Isuzu Motors Limited, Japan

## Slide 2: Members (i-FORS Group-N85)
Nao Masaki
Team Leader
IMA/IIF
IIF
IMA
Keiya Otsuki
IMA-based
IMSB/IPC
ITUK
Nariko Kikuyama
IMIT
IEA
IMIT
IPC
IMSB
Takaharu Inoue
Concurrent NP2
Naoaki Tashiro
Concurrent NPC
Kenta Taniguchi
Group Leader
Haruka Ichimura
IMA
Ryosuke Yokota
IIF
Kaito Hisamoto
ITUK/IEA/IIF
/South America

## Slide 3: i-FORS Project
The i-FORS Project is an Isuzu Motors Ltd led initiative to centralise demand forecasting and parts ordering globally.
IML (Japan) takes over:
  Demand forecasting
  Order quantity calculation
ITUK retains:
  Commercial ownership (sales, pricing, inventory ownership, execution)
Why the project exists
IML’s view:
Forecasting is inconsistent across markets
Leads to:
  Excess inventory
  Non-moving / dead stock
  Variable service levels

## Slide 4: Expected Benefits (As of October 2024)
Fill rate >95% (Refer slide 6)
Inventory -30% & M.O.S to 5 (Refer slide 5)
Reduced obsolescence
Improved customer satisfaction
Chart: Stock Amount and M.O.S as at October 2024
| April | May | June | July | August
ISZS Stock (Shelf) | 931 | 907 | 881 | 909 | 907
IVC Stock (Shelf) | 510 | 508 | 485 | 493 | 504
ISZE[車両] Stock (Shelf) | 1562 | 1580 | 1615 | 1706 | 1682
ITUK Stock (Shelf) | 546 | 634 | 636 | 704 | 692
INAC Stock (Shelf) | 7966 | 7714 | 7727 | 7847 | 7687
IAL Stock (Shelf) | 2308 | 2147 | 2075 | 2333 | 2388
AIOS Stock (Shelf) | 183 | 173 | 207 | 203 | 260
ISZS MOS | 3.8 | 4.3 | 4.3 | 4.8 | 3.2
IVC MOS | 4.9 | 4.8 | 4.54 | 4.3 | 4.1
ISZE[車両] MOS | 6.4 | 6.6 | 6.3 | 6.4 | 6.3
ITUK MOS | 6.2 | 7.2 | 7.2 | 7 | 7
INAC MOS | 5.4 | 5.2 | 5.3 | 5.1 | 4.9

## Slide 5: ITUK Parts Stock & M.O.S. – Current Result

## Slide 6: Fill Rate

## Slide 7: How it works
Weekly cycle:
ITUK uploads data
Sales
Stock Orders
Backorders
i-FORS system:
  Runs forecasting
  Calculates recommended order quantities
Weekly joint review (ITUK + IML)
ITUK places final orders
Key point:
It is not currently a fully automated system – still collaborative ITUK\IML
But core logic is centralised in Japan
Key capability shift
Today (ITUK)
Forecasting done locally (Pentana / Experience)
Orders often:
  Lower Part Number count
  Higher quantities
i-FORS approach
Orders:
  More Part Numbers
  Lower quantities per part number → Broader coverage, less overstock risk
Strategic shift: From “bulk stocking” → to “precision stocking”

## Slide 8: Schedule
 |  | 2024 | 2025 |  |  |  |  |  |  |  |  |  |  |  | 2026 |  |  |  |  |  |  |  |  |  |  | 
 |  | Dec | Jan. | Feb. | Mar. | Apr | May | Jun. | Jul. | Aug. | Sep. | Oct | Nov. | Dec | Jan. | Feb. | Mar. | Apr | May | Jun. | Jul. | Aug. | Sep. | Oct. | Nov. | Dec.
Master schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Business Preparation | ISZJ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | ITUK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
System Preparation | ISZJ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | ITUK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
★ Agreement for PoC
Confirm data transition for PoC
Additional program development with Neon
Global SCM System
Phase 4 and Phase 5
Global SCM System
Phase 6
Automatic I/F integration ★
Discussion and building Operations for PoC (Monthly MTG)
Operations test
★Review PoC
System
test
★Weekly MTG
Data check
Requirements definition for additional program
★P700
PoC
ITUK new DMS development
★SOP Jan 2027~
Data creation with the format
Check FTP availability
Check “Informatica” availability
Check details of “Informatica”
Study “Buy Back” scheme in UK
Study “Buy Back” scheme for ITUK and ISZE
Discussion and building “Buy Back” scheme
Implementation data transition system to new DMS
Requirements definition for new DMS
★Decision for new DMS
Check ITUK’s data
★1st meeting
RFQ

## Slide 9: PoC Confirmations

## Slide 10: PoC Confirmations (Feasibility)

## Slide 11: PoC Confirmations (Analysis)

## Slide 12: Logic Comparison

## Slide 13: Progress in Kenya

## Slide 14: Benefits of Implementing i-FORS in ITUK

## Slide 15: Inventory Reduction Simulation

## Slide 16: Summary of Meeting – IML Team 26/07/2026

## Slide 17: Commercial \ Risk \ Questions
ITUK position:
This does NOT increase purchases from ISZE
Only way to increase purchases is to increase ITUK sales
This is cost optimisation, not revenue growth
Could even reduce short-term purchase volumes
Key risks / concerns
Loss of control
Forecasting outsourced to Japan
Dependency on central system
System dependency / integration
Requires:
  Interface (Pentana → Keyloop transition risk)
Questions
Safety net
  What happens if system fails or supply delays?
  Escalation / VOR / emergency process?
Commercial model
  What is the ongoing cost (outsourcing fee)?
  ROI saving?
Control & governance
  How much override authority does ITUK retain?
  Who owns final decisions?
Dead stock / returns
  Clear policy before go-live?
  Financial responsibility?
System dependency
  How does this align with Keyloop migration?